BOARD OF GOVERNORS

STATE UNIVERSITY SYSTEM OF FLORIDA

Project Summary

Florida Atlantic University

Guaranteed Energy Performance Program

Project Description:	Florida Atlantic University (FAU) seeks to reduce energy consumption and energy costs by using a Guaranteed Energy Performance Contract.  The university solicited qualifications from interested firms and Trane Commercial Systems (Trane) was selected.  FAU desires to have Trane implement energy savings measures in the areas of HVAC equipment, lighting system improvements, water/sewer improvements and related soft costs (i.e. design, engineering and installation).

The program is consistent with the University’s Master Plan.

Facility Site Location: 	The proposed program is for the facilities at the FAU Boca Raton campus.

Projected Start and

Opening Date: 	It is anticipated that the implementation phase of the program can begin within a month of approval of the project by the Board of Governors.  The installation phase is scheduled to be completed within seven months of the notice to proceed.

Demand Analysis: 	The required Technical Energy Audit has been reviewed, confirmed and sealed by a registered professional engineer as required by s. 1013.23(3)(d) F.S.  The energy performance program developed based on the Energy Audit demonstrates that the University can realize significant reduction in its utility costs and can create improvements in aging facilities.  Energy conservation measures included in the proposed contract are: HVAC equipment, lighting system improvements, and water/sewer improvements

Project Cost and

Financing Structure: 	The proposed program’s project cost is approximately $1.008 million. The cost for these measures will be paid over a six (6) year period (FY 2009-2015) from the money the University saves in energy and utilities consumption and in reduced maintenance of outdated infrastructure.  This program will reduce average annual energy costs by $215,573. The average annual payment to 
Trane is anticipated to be $204,686; resulting in an average estimated annual net savings to the University of $28,929.  The estimated useful life of the installed measures varies between 10 and 20 years.  The debt will be structured with generally level debt service payments with the first principal payment occurring 7 months after a notice to proceed is given.

Security/Lien Structure: 	Net energy savings will be pledged for the payment of debt service. The savings are guaranteed by Trane. There will be an annual reconciliation of the total proven energy savings with the total guaranteed energy savings.  If the total proven savings is less than the total guaranteed savings resulting in a savings deficit, then Trane must pay the amount of the deficit to the University.

Pledged Revenues and

Debt Service Coverage: 	Not applicable

Variable Rate Debt: 	Not applicable.

Type of Sale: 		Not applicable

Analysis and

Recommendation: 	Staff of the Board of Governors has reviewed the information provided by Florida Atlantic University with respect to the request for Board of Governors approval for the subject financing.  Based upon a review of the information provided by the University, it appears that the proposed financing is in compliance with the Florida Statutes. Accordingly, staff of the Board of Governors recommends authorization of the Guaranteed Energy Performance Program.